## Slide 1: watermelon
A modular pipeline to efficiently operationalize the RNA-Seq workflow of the Bioinformatics Core.

## Slide 2: Why are we meeting?
Shared understanding of the new RNA-Seq pipeline development effort
  Why are we doing this?
  What are we trying to achieve?
  How will be do it?
Notes: What, why, how

## Slide 3: Why develop a new pipeline?
The Bioinformatics Core needs an efficient, up-to-date and modular pipeline that can handle large RNA-Seq project loads and produce reliable, high quality results.
The existing Legacy RNA-Seq pipeline is out-of-date, inflexible, crashes frequently and takes too long to run.
The lack of documentation combined with design complexity makes it difficult to update, debug and maintain functionality.

## Slide 4: What are we trying to achieve?
We propose developing Watermelon—a modular pipeline to efficiently operationalize the RNA-Seq workflow.
The goal of Watermelon is to increase the quality and efficiency of RNA-Seq analysis, cut analysis time significantly, and lead to faster project throughput.
It will generate high quality, reproducible results that can meet the basic RNA-Seq analysis needs of our customers.

## Slide 5: We will know that we have succeeded when:
The new pipeline replaces essential capabilities in the legacy pipeline
The new pipeline has extended capabilities:
  more robust QC
  more efficient alignment
  multiple diffex analysis tools and better support for multi-group comparisons, covariates, etc.
  Improved, comprehensive report
The new pipeline is deployed and in use by BFXCore analysts; the old pipeline is deprecated

## Slide 6: Key Goals for Pipeline Implementation
Simple, modular standard pipeline framework
  Enables regular updates to established, industry-standard protocols and workflows
Reproducible
  Usable by all Bioinformatics core staff; any analyst at the core can run it and get the exact same deliverables (reproducible across analysts)
  Documented (Quickstart, Operations, Deliverables, and Maintenance docs)

## Slide 7: Fast analysis
  Simple project setup
  Improved compute time and compute utilization
  Robust (no unexpected behaviors when operating in its expected use scenarios; gives clear, decipherable errors.)
  Modular and flexible (can be efficiently re-started at any step in the pipeline)
  Runs on all compute environments (Comp3, Comp5, Flux etc.).
Notes: A program is robust when operating in its expected use scenarios, it does not cause unexpected behaviors. If the program DOES fail, it will fail intelligently (with clearly decipherable errors), and not corrupt its operating data.

## Slide 8: Efficient maintenance and development
  Designated BFXCore maintainers (more than one person) can make changes to the pipeline.
  Pipeline and dependencies are version controlled
  Simple, documented mechanisms to:
    add/update component tools (e.g. Cuffdiff vs. DeSeq2, STAR vs. Tophat)
    config new compute environments
    add/update species-specific sequences/annotations
  Automated tests to confirm the integrity/config of pipeline and compute environments, reduce regressions and enable faster development

## Slide 9: Generates self-explanatory, comprehensive, scientifically sound, customer-facing output:
  Summary results
  Detailed QC
  Detailed results
  References/Citation
  Methods
  Executed commands
  Logs

## Slide 10: The pipeline implementation must also enable these service goals:
  Reproducible results: Validation of pipeline against standard references (e.g. ERCC RNA spike in)
  Stringent validation of project results though automated checks and better analyst-enabled QC
  Regular, scheduled review of pipeline components/approach with scientific advisory committee

## Slide 11: Release Plan
Project will be delivered in staged releases
The conclusion of each release will include:
  A brief meeting with bioinformatics core team to demonstrate progress and review/adjust contents of upcoming release
  An update in the github repository
  A deployed RNA-Seq pipeline that is available for general use by the bioinformatics core analysts.

## Slide 12: Release 1: Basic implementation: Concludes: 9/30/2016
Get most of the core use cases working with the existing (Legacy) tools.
This might entail changes to how we invoke existing tools to make them work correctly.
      SE analysis
      QC (FastQC)
      Quality, end trimming (cutadapt)
      Genome and transcriptome alignment (tophat)
      Read counts (HTSeq)
      Gene and isoform diffex (cuffdiff, cummerbund)
      Gene diffex (DESeq2)
      Cuffdiff report
      Quickstart doc/implementation diagram

## Slide 13: Release 2: Extend supported use cases (MVP): Concludes 11/15/2016
Complete functionality that would enable deprecation of legacy pipeline.
        PE analysis
        Stranded analysis
        Support for concat reads
        Adjusted intron length
        Basic support for multiple runs

## Slide 14: Release 3: Transition to DESeq2? Concludes ?
    Extended support for multiple runs
    DESeq2 report/plots
    Module-based genome reference/annotation
    Continued support for cuffdiff
    Preliminary research on alternative isoform diffex approaches
    Spec comprehensive experiment report
    Updated deliverables doc
    Maintenance doc

## Slide 15: Release 4: Better tools/reporting: Concludes ?
Better QC
  FastQScreen
  QoRTS
Better alignment
  STAR
  HISAT2
Better diffex
  Gene Level: Limma, Voom, edgeR, etc.
  Isoform level: Sailfish, DEXseq, Ballgown,etc
Better reporting
  MultiQC
  Comprehensive experiment report

## Slide 16
Version 1.0
SE analysis
QC (Fastqc)
Quality and end trimming (Cutadapt)
Genome + Transcriptome alignment (Tophat)
ReadCounts (HTSeq)
Gene and isoform differential expression (Cuffdiff, Cummerbund)
Gene differential expression(DESeq2)
Cuffdiff Report
hg19, GRCh37
Mm10, GRCm38
Version 1.1
PE analysis
Stranded
Support for concat reads
Version 1.2
ce10
WS195, Zv9
GRCz10, dm6
Version 1.x
Better QC (FastQScreen,MultiQC)
Better alignment( STAR,HISAT2)
Better diffex (EdgeR, Limma, VOOM)
Other genomes
Legacy retired
Release
Functionality
Genomes
Comp3
Comp5
Flux
Rn7, Rnor_6.0
Better reporting (MultiQC, Comprehensive experiment report)
Spec comprehensive experiment report
Extended support for multiple runs
Updated deliverable doc
Maintenance doc
DESeq2 report/plots
Module-based genome references/annotations
Continued support for cuffdiff
Research alternate isoform diffex
Adjusted intron length
Release: 9/30/2016
Release: 11/15/2016

## Slide 17
Version 1.0
SE analysis
QC (Fastqc)
Quality and end trimming (Cutadapt)
Genome + Transcriptome alignment (Tophat)
ReadCounts (HTSeq)
Gene and isoform differential expression (Cuffdiff, Cummerbund)
Cuffdiff Report
Testing & release
hg19
mm10
Version 1.1
Gene differential expression(DESeq2)
Stranded
Support for concat reads
PE analysis
Version 1.2
ce10
WS195, Zv9
GRCz10, dm6
Version 1.x
Better QC (FastQScreen,MultiQC)
Better alignment( STAR,HISAT2)
Better diffex (EdgeR, Limma, VOOM)
Other genomes
Legacy retired
Release
Functionality
Genomes
Comp3
Comp5
Flux
GRCh37
GRCm38
Rn7, Rnor_6.0
Better reporting (MultiQC, Comprehensive experiment report)
Spec comprehensive experiment report
Extended support for multiple runs
Updated deliverable doc
Maintenance doc
DESeq2 report/plots
Module-based genome references/annotations
Continued support for cuffdiff
Research alternate isoform diffex
Adjusted intron length
Release: 9/30/2016
10/21/2016
Release: 11/15/2016